AI-Powered Recruiting Platform

Product Requirements Document (PRD)

Version 1.0  |  April 2026  |  Status: Draft for review

Target users: Recruiting & staffing agencies (US and India)

# 1. Executive Summary

This document translates the AI-Powered Recruiting Platform feature specification into a prioritised product requirements document (PRD). It defines the problem, target users, success metrics, functional and non-functional requirements, and a proposed three-phase delivery plan covering the first 18 months of development.

The platform is positioned as an AI-first SaaS for recruiting agencies operating across US and India markets. Its competitive wedge is the combination of agency-specific workflows (multi-client, white-label, placement-centric) with embedded AI for interviewing, scoring, and compliance — capabilities that generic ATS vendors and point-solution AI tools do not deliver in a single product.

# 2. Problem Statement & Target Users

## 2.1  Problem

- Recruiting agencies juggle 10–100+ concurrent clients, each with different processes, branding, and reporting expectations. Existing ATS tools were built for corporate HR, not agencies.

- Recruiters spend 40%+ of their time on candidate communication and scheduling — work that is highly automatable but fragmented across email, SMS, WhatsApp, and calendars.

- AI hiring tools (HireVue, Paradox, Mercor, etc.) solve narrow slices of the workflow; agencies must stitch 4–6 tools together, creating data silos and compliance gaps.

- Regulatory exposure is rising (NYC LL144, EU AI Act, India DPDPA). Agencies need auditable, bias-aware AI by default, not as an add-on.

## 2.2  Primary Personas

| Persona | Description | Primary Jobs-to-be-Done |
| --- | --- | --- |
| Agency admin / owner | Runs the agency; owns P&L, client relationships, and compliance | Configure workspaces, manage users, monitor margins and placements |
| Recruiter / account manager | Sources, screens, and places candidates against client roles | Intake roles, screen candidates, schedule interviews, submit shortlists |
| Client hiring manager | External user from the agency's client company | Review shortlists, give feedback, track pipeline progress |
| Candidate | Job seeker engaging with the agency | Apply, complete screening, schedule interviews, receive updates |

## 2.3  Target Markets

- United States: mid-market and enterprise staffing agencies; strong requirement for SOC 2, EEOC compliance, and NYC LL144 bias auditing.

- India: IT staffing and contract-hiring agencies; strong requirement for WhatsApp-first communication, DPDPA compliance, and integration with Keka / Darwinbox / Zoho Recruit.

# 3. Goals & Success Metrics

## 3.1  Product Goals

- Become the default operating system for AI-first recruiting agencies in the US and India within 18 months.

- Reduce recruiter time-per-hire by at least 40% through AI screening, scheduling automation, and unified communication.

- Deliver explainable, bias-audited AI that is defensible to enterprise procurement and regulators by design.

## 3.2  Success Metrics (North Star & Supporting)

| Metric | Type | Target (12 months post-launch) |
| --- | --- | --- |
| Placements processed per recruiter per month | North Star | +50% vs. baseline |
| Time-to-shortlist (role opened → 3 qualified candidates) | Activation | < 48 hours for 80% of roles |
| AI screening coverage | Engagement | > 70% of inbound applications |
| Interview no-show rate | Efficiency | < 10% |
| Weekly active recruiters / seats sold | Adoption | > 75% |
| Gross revenue retention | Commercial | > 95% |
| SOC 2 Type II certification | Compliance | Achieved by end of Phase 3 |
| Adverse-impact audit pass rate | Responsible AI | 100% of enterprise tenants |

# 4. Scope

Scope is organised by the seven functional pillars from the source feature specification, plus the two AI tiers (essential and high-value). Each feature is tagged with its delivery phase in section 7. Anything not listed here is explicitly out of scope for the first 18 months.

## 4.1  Multi-Client Workspace Management

| Feature | Description | Why it matters |
| --- | --- | --- |
| Client workspaces | Separate workspaces per client with custom branding, job templates, and access controls | Data isolation between competing clients in the same industry |
| White-label portals | Client-facing portals with the agency's or client's branding, logo, and custom domain | Agencies sell a branded service; generic platform branding undermines positioning |
| Role-based access | Granular permissions: agency admin, recruiter, client hiring manager, candidate | Clients often want pipeline visibility without full platform access |
| Multi-entity billing | Track usage, interviews, and placements per client for invoicing and margin analysis | Agencies bill per placement, retainer, or hourly |

## 4.2  Candidate Pipeline & Relationship Management

| Feature | Description | Why it matters |
| --- | --- | --- |
| Universal candidate database | Single searchable database across all clients with tagging, notes, and interaction history | Agencies re-place candidates; losing context between engagements is costly |
| Customisable pipelines | Drag-and-drop Kanban boards with configurable stages per client or role | Each client has different processes: some need 2 rounds, others 5 |
| Rich candidate profiles | CV parsing, skills taxonomy, interview history, assessment scores, placement history | Recruiters need a 360-degree view before submitting to clients |
| Duplicate detection | Automatic flagging of duplicate candidates across the database | Duplicates waste time and embarrass the agency |
| Communication hub | Centralised email, SMS, and WhatsApp messaging with templates and tracking | Recruiters spend 40%+ of time on candidate communication |
| Submission tracking | Track which candidates have been submitted to which clients, with status and feedback | Prevents double-submissions and provides clear audit trails |

## 4.3  Job Management & Distribution

| Feature | Description | Why it matters |
| --- | --- | --- |
| Job requisition builder | Structured intake forms for role requirements, skills, compensation, client preferences | Standardises job intake; reduces back-and-forth with clients |
| Application parsing | Automatic CV/resume parsing into structured profiles with skills extraction | Manual data entry wastes recruiter time and introduces errors |

## 4.4  Interview Scheduling & Coordination

| Feature | Description | Why it matters |
| --- | --- | --- |
| Automated scheduling | Calendar sync (Google, Outlook, Exchange), timezone detection, self-service booking | Recruiters lose 30 min–2 hr scheduling each interview |
| Panel coordination | Multi-interviewer availability matching, room booking, agenda distribution | Agency-arranged panels with client teams are logistically complex |
| Reminders & rescheduling | Automated reminders via email, SMS, and WhatsApp with one-click reschedule | Reduces no-shows by 30–50% |
| Feedback collection | Structured scorecard submission with deadline enforcement and nudges | Timely feedback keeps pipelines moving |

## 4.5  Assessment & Evaluation Infrastructure

| Feature | Description | Why it matters |
| --- | --- | --- |
| Live video interviewing | Built-in video with recording, transcription, and scorecard overlay | Third-party tools fragment workflow |
| Skills assessment library | Pre-built tests: technical, cognitive, language proficiency, personality | Agencies must validate candidate claims before presenting to clients |
| Coding assessments | Browser-based IDE with 30+ languages, test case execution, anti-cheating | Table stakes for technical recruiting agencies |
| Structured scorecards | Customisable rating rubrics aligned to job requirements with weighted scoring | Eliminates gut-feel evaluations; improves consistency |
| Anti-cheating & proctoring | Tab-switch detection, copy-paste monitoring, AI-response detection, optional webcam proctoring | Cheating rates have doubled since 2024 |

## 4.6  Reporting, Analytics & Compliance

| Feature | Description | Why it matters |
| --- | --- | --- |
| Pipeline analytics | Real-time metrics: time-to-fill, time-in-stage, source effectiveness, pass-through | Agencies sell speed; they need data to retain clients |
| Client reporting | Exportable, branded reports: pipeline status, candidate summaries, activity logs | Weekly client updates are standard; manual assembly is painful |
| Compliance & audit trail | Immutable logs, consent management (GDPR, DPDPA), data retention & deletion | Regulatory exposure is growing across US and India |
| DEI & bias reporting | Adverse impact analysis, demographic pass-through rates, bias audit exports | Enterprise clients require agencies to demonstrate fair hiring |

## 4.7  Integrations & Platform Architecture

| Feature | Description | Why it matters |
| --- | --- | --- |
| ATS/HRIS connectors | Workday, Greenhouse, Lever, iCIMS, SAP SF, BambooHR, Zoho Recruit, Keka, Darwinbox | Agencies push candidates into client ATS; bidirectional sync is critical |
| Open API | RESTful API with webhooks for custom integrations, data export, automation | Larger agencies build custom tooling around their core platform |
| Communication integrations | Gmail, Outlook, Twilio SMS, WhatsApp Business API, calendar sync | All candidate touchpoints must flow through the platform for tracking |
| SSO & security | SAML/OAuth SSO, 2FA, SOC 2 compliance, encryption at rest and in transit | Enterprise clients require certifications before procurement |

## 4.8  AI Capabilities — Essential (Launch)

| AI Feature | How It Works | User Value | Benchmark |
| --- | --- | --- | --- |
| AI conversational interviewer | LLM-powered agent conducts adaptive two-way interviews (video, voice, chat) with real-time follow-ups | Screens candidates before human review; 24/7 across timezones (pre-screening, not full rounds) | Apriora/Alex, HackerEarth Tara, FloCareer NIVO |
| AI candidate scoring | Evaluates responses, assessments, and CV data against requirements; explainable composite score | Ranked shortlists instead of manual review; visible rationale | HireVue, Sapia.ai, SHL |
| Resume parsing & matching | NLP-based skills, experience, and qualification extraction with relevance scoring | Surfaces existing DB candidates before external sourcing | iMocha, HiredScore/Workday |
| AI-generated questions | Ingests JD and produces structured question sets: technical, behavioural, situational | Eliminates hours of prep; ensures consistency | HireVue, Apriora/Alex |
| AI interview summaries | Post-interview summaries from transcripts: strengths, concerns, skill gaps, next steps | Structured debriefs instead of raw transcripts | BrightHire/Zoom, Metaview |
| Automated screening chatbot | AI chatbot (text, WhatsApp, SMS) screens availability, salary, visa, notice period, qualifications | Handles 100s of inbound applications per role without recruiter time | Paradox Olivia, Humanly |
| AI bias detection | Monitors scoring for adverse impact across protected categories; audit-ready reports | Built-in compliance with NYC LL144 and EU AI Act | HiredScore, BrightHire |

## 4.9  AI Capabilities — High-Value (Roadmap)

The source specification references a Phase 2 tier of high-value AI features but does not enumerate them. The following are proposed additions and must be confirmed before Phase 2 planning is finalised.

- Candidate-job fit forecasting using placement outcome data (retention, performance proxies).

- AI-assisted client intake that turns unstructured JDs and emails into structured requisitions.

- Agentic sourcing: autonomous outreach across LinkedIn / email with human-in-the-loop approval.

- Conversational analytics ("ask the data") over pipeline, placement, and revenue metrics.

# 5. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Availability | 99.9% monthly uptime SLA for Phase 2+; 99.5% during Phase 1 beta. |
| Performance | P95 API latency < 400 ms; AI inference results streamed within 3 s. |
| Data residency | Separate US and India data regions; no cross-border PII transfer by default. |
| Security | SOC 2 Type II by end of Phase 3; SSO, MFA, encryption at rest (AES-256) and in transit (TLS 1.2+). |
| Privacy | GDPR, CCPA, DPDPA compliant; consent management and right-to-erasure workflows. |
| Responsible AI | Model cards, adverse-impact audits per tenant, human-in-the-loop for rejection decisions. |
| Accessibility | WCAG 2.1 AA for recruiter, candidate, and client portals. |
| Scalability | Support 10k concurrent candidate sessions and 1M candidates per tenant. |
| Observability | Centralised logging, tracing, and audit trail with 12-month retention minimum. |

# 6. Out of Scope (First 18 Months)

- Full payroll, background checks, and onboarding — delivered via integrations, not in-platform.

- Job board aggregation / programmatic job advertising.

- Native mobile applications (mobile-web responsive only in Phases 1–2).

- Full HRIS replacement — the platform is recruiting-centric, not employee-lifecycle.

- On-premise deployments.

# 7. Proposed Delivery Phases

The roadmap below is a proposal, not a final decision. Phase content can be moved between phases based on engineering capacity, design-partner feedback, and commercial priorities. The guiding principle is: Phase 1 earns the right to exist, Phase 2 earns the right to charge premium pricing, Phase 3 earns the right to sell to the enterprise.

## Phase 1 — MVP & Launch

Timeline: Months 0–6

Theme: Prove agency-first workflow with a credible AI layer

Objectives

- Ship a workable end-to-end recruiting workflow for a single-region (US or India) pilot cohort.

- Deliver essential AI features that justify the AI-first positioning.

- Secure 3–5 design-partner agencies with live placements.

In-Scope Features

| Pillar | Features Delivered |
| --- | --- |
| Multi-client workspace management | Client workspaces, role-based access |
| Candidate pipeline | Universal candidate DB, customisable pipelines, rich profiles, communication hub (email) |
| Job management | Job requisition builder, application parsing |
| Scheduling | Automated scheduling (Google + Outlook), reminders (email + SMS) |
| Assessment | Structured scorecards |
| Analytics | Core pipeline analytics dashboard |
| Integrations | SSO (Google, Microsoft), Gmail + Outlook email/calendar |
| AI — essential | Resume parsing & matching, AI-generated questions, AI interview summaries |
| Security & compliance | Encryption at rest/in transit, audit log foundation, GDPR/DPDPA consent baseline |

Exit Criteria

- 3+ design partners actively placing candidates via the platform.

- Time-to-shortlist median < 72 hours in pilot accounts.

- Zero Sev-1 incidents in the final month of the phase.

## Phase 2 — AI Differentiation & Assessment Depth

Timeline: Months 6–12

Theme: Own the interview + screening loop; prove defensible AI

Objectives

- Move from "AI-assisted" to "AI-executed" screening for the majority of inbound candidates.

- Make the platform sticky through assessments, video, and multi-channel communication.

- Expand commercially to paid GA across both US and India.

In-Scope Features

| Pillar | Features Delivered |
| --- | --- |
| Multi-client workspace management | White-label portals, multi-entity billing |
| Candidate pipeline | Duplicate detection, submission tracking, WhatsApp + SMS in communication hub |
| Scheduling | Panel coordination, feedback collection |
| Assessment | Live video interviewing, skills assessment library, coding assessments, anti-cheating (tab-switch + copy-paste + AI-response) |
| Analytics | Branded client reporting, weekly digest automation |
| Integrations | Top-3 ATS connectors (Greenhouse, Lever, Workday), Twilio SMS, WhatsApp Business API |
| AI — essential | AI conversational interviewer (chat & voice), AI candidate scoring, automated screening chatbot |
| Responsible AI | AI bias detection v1 (adverse-impact dashboards) |
| Compliance | SOC 2 Type I, GDPR/DPDPA full audit trail, consent & retention workflows |

Exit Criteria

- AI screening coverage > 50% of inbound applications.

- Paying customers in both US and India regions.

- SOC 2 Type I report issued.

## Phase 3 — Enterprise Scale & Advanced AI

Timeline: Months 12–18

Theme: Win enterprise procurement and compound AI advantage

Objectives

- Close enterprise agency deals that require SOC 2 Type II and deep ATS integrations.

- Ship high-value AI that the market has not yet productised.

- Harden the platform for multi-region scale and regulatory scrutiny.

In-Scope Features

| Pillar | Features Delivered |
| --- | --- |
| Integrations | Remaining ATS/HRIS connectors (iCIMS, SAP SF, BambooHR, Zoho, Keka, Darwinbox); Open API + webhooks |
| Assessment | Video interview proctoring (webcam), advanced anti-cheating signals |
| Analytics | DEI & bias reporting, forecasting, conversational analytics |
| AI — high-value | Candidate-job fit forecasting, AI-assisted client intake, agentic sourcing (human-in-the-loop) |
| Responsible AI | Per-tenant bias audit reports; NYC LL144 & EU AI Act artefacts |
| Platform | Multi-region deployment (US + India), zero-downtime migrations, tenant isolation hardening |
| Compliance | SOC 2 Type II, ISO 27001 readiness, data residency contracts |

Exit Criteria

- First enterprise logos (1k+ seats) live.

- SOC 2 Type II achieved.

- Gross revenue retention > 95%.

# 8. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| LLM hallucinations in candidate scoring | Legal exposure, unfair rejections | Human-in-the-loop for all reject decisions; explainability required for scores; adverse-impact monitoring |
| Cheating on AI-administered assessments | Loss of credibility with clients | Layered anti-cheating (tab-switch, copy-paste, AI-response detection, optional proctoring) with visible trust signals |
| Regulatory divergence between US and India | Compliance rework, blocked deals | Region-specific deployments, per-tenant policy configs, legal review before market entry |
| Integration fragility with legacy ATS | Churn risk at enterprise tier | Prioritise top-3 ATS in Phase 2, invest in sync health monitoring, publish SLAs |
| Model cost escalation | Gross margin compression | Small-model-first architecture; cache prompts; per-tenant usage caps |
| Commoditisation by ATS incumbents | Pricing pressure | Lean into agency-specific workflows, multi-client data model, and placement-centric analytics as moats |

# 9. Open Questions & Decisions Required

- Which region (US or India) is the Phase 1 pilot region? This drives compliance, integrations, and comms channel priorities.

- What pricing model should the platform support first: per-seat, per-placement, or per-interview?

- Which design partners will co-develop Phase 1? Their workflows will heavily influence the MVP surface area.

- Confirm the Phase 2 high-value AI list — the source spec hints at this tier but does not enumerate it.

- What is the tolerance for build-vs-buy on video infrastructure (Phase 2)? This is a major cost and complexity decision.

# 10. Limitations of This PRD

- The source feature specification ends at section 2.1; sections 2.2 (high-value AI) and 3 (good-to-have features) are referenced but not included. High-value AI proposals in section 4.9 are therefore inferred and must be validated.

- Success metric targets are based on industry benchmarks, not internal data; they should be re-baselined after Phase 1 pilots.

- Engineering effort estimates are not included — phases are scoped by capability, not staffing. An engineering capacity plan is a required next artefact.

- This PRD does not include detailed wireframes, data model, or API contracts; those are per-feature design artefacts.

# 11. Next Steps

- Review and confirm personas, success metrics, and phase boundaries with product and engineering leads.

- Resolve the open questions in section 9, especially pilot region and design partners.

- Produce an engineering capacity and staffing plan mapped to the three phases.

- Break Phase 1 into epics and user stories; draft per-feature PRD addenda for the top 3 features.

- Schedule a responsible-AI review covering scoring, bias detection, and audit workflows before Phase 1 build begins.